# PROJECTTIMELINE&RISKANALYSIS

| DATE | 07-03-2026 |
| --- | --- |
| TEAM ID | SWTID-2026-8059 |
| PROJECT TITLE | Automating Data Import and Relationship Mapping Using Import Sets & Dot Walking |
| MAXIMUM MARKS | 4 Marks |

# Project Timeline

## Introduction

A project timeline is an important part of project planning. It helps in organizing different phases of the project and ensures that the project is completed within the specified time. A proper timeline allows the project team to plan tasks, allocate resources, and monitor progress effectively.

In this project, the timeline is designed to cover all stages of development including planning, design, development, testing, and documentation. Each stage plays a crucial role in ensuring that the project is implemented successfully.

The timeline also helps the team members understand their responsibilities and complete their assigned tasks within the given duration.

Project Development Phases

The project is divided into several phases. Each phase contains specific activities that contribute to the successful completion of the project.

### 1. Planning Phase

During the planning phase, the project requirements are analyzed and the overall structure of the project is defined. The team identifies the tools, technologies, and resources required for the project.

Activities performed in this phase include:

Understanding the project requirements

Defining project objectives

Preparing project documentation

Planning the workflow of the system

### 2. Design Phase

In this phase, the architecture of the system is designed. Diagrams such as system architecture diagrams and data flow diagrams are created to represent how data flows through the system.

Activities include:

Designing system architecture

Creating workflow diagrams

Planning database structure

Designing form layout in ServiceNow

### 3. Development Phase

During the development phase, the actual implementation of the project takes place. The team creates the import set table and transform maps in ServiceNow.

Activities include:

Creating employee data

Uploading the data into ServiceNow

Creating Import Sets

Creating Transform Maps

Mapping fields between source and target tables

### 4. Testing Phase

Testing is performed to ensure that the system works correctly. The imported data is verified and the dot walking functionality is tested.

Activities include:

Checking imported employee records

Assigning incidents to employees

Verifying department and manager details

Ensuring correct relationship mapping

### 5. Documentation Phase

The final phase of the project involves preparing the project documentation and compiling all the information related to the project.

Activities include:

Preparing project report

Creating diagrams

Preparing demo video

Submitting project files

Project Timeline Table

| Phase | Activity | Duration |
| --- | --- | --- |
| Planning | Requirement analysis and project planning | 2 Days |
| Design | Architecture and workflow design | 2 Days |
| Development | Import sets and transform map creation | 4 Days |
| Testing | Data verification and validation | 2 Days |
| Documentation | Report preparation and submission | 2 Days |

Project Timeline Diagram

Planning Phase
      │
      ▼
Design Phase
      │
      ▼
Development Phase
      │
      ▼
Testing Phase
      │
      ▼
Documentation Phase

This diagram represents the sequence of phases involved in the project development process.

RISK ANALYSIS

## Introduction

Risk analysis is an important part of project planning. It helps identify potential problems that may occur during the development or implementation of the project. By identifying risks in advance, the project team can take preventive measures to reduce the impact of these risks.

In this project, several risks may arise during data import, field mapping, or relationship configuration in ServiceNow. Proper risk management helps ensure the smooth execution of the project.

## Types of Risks

### 1. Data Import Errors

When importing employee data from external files such as CSV or Excel files, there is a possibility that the file format may not match the expected format in ServiceNow.

For example, if column names are incorrect or missing, the import process may fail.

Solution:
Ensure that the CSV file follows the correct format and contains all required fields before uploading.

### 2. Incorrect Field Mapping

During the transform map configuration, fields from the source table must be correctly mapped to fields in the target table. If the mapping is incorrect, the data may be inserted into the wrong fields.

Solution:
Verify all field mappings carefully using mapping assist before running the transform.

### 3. Missing Relationship Mapping

If the manager or department fields are not properly configured, the dot walking feature may not display the correct information in the incident form.

Solution:
Ensure that reference fields are correctly mapped and relationships between tables are properly configured.

### 4. Data Duplication

There is a possibility that duplicate employee records may be inserted into the system if the same data is imported multiple times.

Solution:
Use unique identifiers such as email addresses to prevent duplicate entries.

## Risk Analysis Table

| Risk | Description | Impact | Solution |
| --- | --- | --- | --- |
| Import Failure | Incorrect CSV format | Data not imported | Validate file format |
| Field Mapping Error | Wrong field mapping | Incorrect data storage | Verify transform map |
| Missing Relationships | Manager not mapped | Dot walking fails | Configure reference fields |
| Duplicate Data | Same records inserted multiple times | Data inconsistency | Use unique fields |

RISK MANAGEMENT DIAGRAM:

Identify Risks

│

▼

Analyze Risks

│

▼

Plan Solutions

│

▼

Monitor Risks